Sprint 0 Retrospektive

Projekt: KI-gestütztes System zur frühzeitigen Erkennung von Datenlecks

Sprint: Sprint 0

The main goal of Sprint 0 was to prepare the team for the project process and to establish the basic structure needed for working together. In this context, the team members got to know each other, gained an understanding of the project topic, defined roles, and created a general framework for the project.

In addition, creating the product backlog, defining the issues, assigning them according to roles, and setting up GitLab were also key objectives of this sprint.

During Sprint 0, the team first got a general understanding of the project topic and made an initial role distribution within the team. After that, a meeting with the supervisor (Betreuer) was held, where the project was discussed in more detail and the roles were finalized.

In this meeting, the general structure of the project, similar examples, expected inputs and outputs, and the programming language to be used were discussed. The CAPTCHA bypass topic, which is very important for the project, was also explained.

After the meeting, the team came together again to create the product backlog, define the issues, and set up the GitLab system.

At the end of Sprint 0, the team successfully completed the basic preparations for the project. The team members got to know each other, gained a general understanding of the project, and established a more structured way of working.

However, some important problems occurred during the process:

### Problem 1: There were difficulties in understanding the project requirements and converting them into GitLab issues. At the beginning, the team created too many and very detailed issues, which made sprint planning more complicated.

At the same time, when distributing these issues into sprints, an unfair workload distribution among team members was observed.

The main reason for this problem was the large scope of the project and the fact that it includes many requirements. Also, working in a complex area like the darknet and considering ethical and legal aspects made it harder to define and structure the issues properly.

To solve this, the team discussed the situation with the supervisor and took his feedback into account. The issues were reviewed, reduced in number, and made more manageable. In addition, the workload was distributed more fairly among the team members.

### Problem 2: There were some difficulties during the role distribution within the team. Since each member is expected to take responsibility for their role throughout the project, it was important to assign roles correctly.

However, because the team members had similar technical backgrounds and more than one person was interested in areas like backend and database, this caused some confusion during the role assignment.

To avoid negative effects on the team, this issue was handled carefully. After the roles were finalized with the supervisor, the team reorganized the tasks and divided them into smaller issues, so that more than one team member could work in these areas.

### Problem 3: Another challenge was the tools that were defined in Sprint 0 and would be used throughout the project. Especially GitLab, which is one of the most important requirements, was not equally known by all team members.

The main reason for this was the difference in previous project experience and technical knowledge among team members.

To solve this problem, the team organized a meeting focused on GitLab usage. A team member who was already familiar with GitLab explained its basic functionality to the others. This helped everyone gain a basic understanding.

Additionally, the tools that will be used in future sprints were defined, and it was agreed that each team member would work on them individually and improve their knowledge. This also increased collaboration within the team and strengthened the team spirit.

The problems encountered during the sprint became a valuable learning experience for the team and will help to work more efficiently in the next sprints.

In the next sprint, the first prototype of the project will be developed.

## AI Usage:

Tool: Gemini
Usage: Support in structuring the project requirements, especially in dividing the project into issues and assigning them to sprints
Adjustment: The suggestions were reviewed by the team, adapted to the project requirements, and further refined

Tool: ChatGPT
Usage: Support in improving the documentation and formulating user stories, as well as structuring issues and sprints
Adjustment: Suggestions were reviewed, adjusted, and implemented by the team